| Project Journal Submission 3 (Covering week 6) Student name: Muhammad Faizal Haris bin Aidi Student ID: H00459013 Student email address: mba2022@hw.ac.uk Date of submission: 27 October 2026 |  |
| --- | --- |
| Title of dissertation and brief description | A Grounded University Support Assistant: Retrieval-Augmented Generation with Confidence-Based Escalation This project builds and evaluates a university support chatbot that answers student questions only from official university documents using retrieval-augmented generation (RAG), cites its sources, and escalates to staff when its confidence is low. Four systems (an FAQ-matching baseline, a plain LLM, RAG, and RAG with escalation) will be compared on a purpose-built test set of about 200 questions. The artefact is a locally run Python web application, and the evaluation covers correctness, hallucination, citation accuracy and escalation quality. No change to the title since Journal 1. |
| Communicating with supervisor | Week 6: Microsoft Teams (online), 21 October 2026 (study week, no meeting) - Told my supervisor the ethics application was complete in the ethics system (Infonetica), covering a small usability study (at most 20 HWUM students, about 30 minutes each on Teams, not recorded) and peer labelling. - Asked her to review it and say if anything should be added or removed, with the aim of submitting by 28 October. - Asked two questions: whether a typed name is accepted as a signature on the consent form, and whether it is acceptable that the LLM provider is not on an approved list (no personal data is sent to it). |
| References consulted | - MACS ethics guidance on Canvas: Week 4 ethics lecture slides, ethics approval checklist, ethics FAQ, and the guidance on datasets and social media. Used to complete each page of the ethics form. - MACS Guidance on Ethical use of Generative AI (v1.0). Used to describe in the Method section which model is used, what data it receives, how participant data is protected and how bias and hallucination are mitigated. - HWU Research Ethics Policy and the HWU Privacy Notice for Research Participants (linked in the information sheet). - Brooke (1996), SUS: a "quick and dirty" usability scale. Basis of the usability part of the sample questionnaire (citation details still to verify). - Claude (AI assistant): used to go through the ethics form page by page, check my answers against the MACS guidance, and draft the information sheet, consent form, questionnaire and recruitment advertisement, which I reviewed before uploading. |
| Tools explored/used | - HWU ethics system (Infonetica): completed the full application, uploaded the supporting documents and requested my supervisor's signature. - Microsoft Word templates from Canvas: information sheet and consent form. - Microsoft Forms: planned for the questionnaire (HWU account), not built yet. - Notion and GitHub: task board and repository, links as in Journal 1. - No failed attempts to report. |
| Other work carried out | - Completed the ethics application: participants (HWUM students aged 18 or over, at most 20), recruitment through personal networks with safeguards against pressure, written consent, pseudonymisation with participant codes, data stored on HWU OneDrive, and disclosure that question text is sent to a hosted LLM through its API. - Filled in the participant information sheet and the consent form from the MACS templates. - Wrote a one-page recruitment advertisement. - Wrote a sample questionnaire (per-answer ratings, the System Usability Scale, trust items and an optional comment) and a list of 8 prepared questions (6 answerable, 2 that should be escalated) for the usability sessions. These will also go into the D1 appendices. |
| Plan the next 2 to 3 weeks | Week 7 (26 to 30 Oct) - Submit the ethics application once my supervisor has signed it. - Pilot: ingest a few official documents, build the FAQ baseline (S1) and a retrieval demo, and write 20 to 30 pilot questions with gold answers. Week 8 (2 to 6 Nov) - Pilot comparison of plain LLM (S2) vs RAG (S3) with first numbers; freeze measurable success criteria. - Draft the Background Research and Methodology sections, Gantt chart, risk table and PLES; send a full D1 draft to my supervisor by 6 November. Week 9 (9 to 13 Nov) - Apply my supervisor's feedback to D1 and prepare the D2 storyboard and script. |
| Overall reflection | Week 6 was study week, so there was no meeting, and I used it to finish the ethics application, which was the most time-critical item because nothing involving participants can start without approval. The form, information sheet, consent form, questionnaire and advertisement were all completed and sent to my supervisor on time for the 30 October deadline. Compared with the plan in Journal 2, the ethics work is on track, but the pilot is still not started and is now the main risk to D1 and D2, which both need pilot evidence. I will make the pilot the priority for Week 7. Direction: on track for ethics (30 Oct); pilot about two weeks behind; D1/D2 (26 Nov) achievable if the pilot is done in Week 7. |
| Additional section, if needed | None this time. |