| Project Journal Submission 1 (Covering week 1-3) Student name: Muhammad Faizal Haris bin Aidi Student ID: H00459013 Student email address: mba2022@hw.ac.uk Date of submission: |  |
| --- | --- |
| Title of dissertation and brief description | A Grounded University Support Assistant: Retrieval-Augmented Generation with Confidence-Based Escalation This project builds and evaluates a university support chatbot that answers student questions only from official university documents using retrieval-augmented generation (RAG), cites its sources, and escalates to staff when its confidence is low. Four systems (an FAQ-matching baseline, a plain LLM, RAG, and RAG with escalation) will be compared on a purpose-built test set of about 200 questions. The artefact is a locally run Python web application, and the evaluation covers correctness, hallucination, citation accuracy and escalation quality. Reason for title change: the supervisor-assigned title was "AI Chatbot for University Student Support". In Week 3 I refined it to focus on grounded answers, confidence-based escalation and a rigorous comparison of systems, which gives the project a stronger machine learning and evaluation focus in line with my AI and Machine Learning specialisation. My supervisor approved the refined direction. |
| Communicating with supervisor | Meeting 1: Week 1, online, 18 September 2026 - Agreed that I will take the project on an AI chatbot for university student support. - My supervisor explained the project in more detail. - Set expectations for the upcoming meetings; mainly agreed the overall scope. Meeting 2: Week 3, Thursday 1 October 2026 - Told my supervisor I had been having second thoughts about the topic and wondered whether I should choose something closer to my machine learning interests. - After brainstorming, I decided to keep the topic but make it stronger: updated the project title and scope to centre on grounded RAG, confidence-based escalation and a measured comparison of four systems. - Presented the idea and the Semester 1 plan; my supervisor approved the idea and we discussed the plan. - Agreed to use Notion for project management and GitHub for code. |
| References consulted | - Honours Project course details and important dates (Canvas): deliverables, deadlines and marking rubrics. - Three past HWU dissertations (McCaskell; Marshall Dawson; Shake Dawood), from Canvas: to understand structure, evaluation and project management sections. - MACS ethics approval checklist, ethics FAQ, datasets and social media guidelines, HWU Research Ethics Policy, MACS supervision expectations and BCS project guidance (Canvas). - HWU LaTeX dissertation template and examples (Canvas / Overleaf). - Claude (AI assistant): used to help structure my project blueprint and Semester 1 plan, and to explain concepts such as RAG. - No academic papers read yet; the literature search starts in Week 4. |
| Tools explored/used | - Notion: set up as my project management space (tasks, weekly plan, notes), shared with my supervisor. Notion link : https://app.notion.com/p/6f58a0a5b3c549b98d6a51e9b8e36ae7?v= d17b110672b44ddbb5be3a71a0ff7f8b&source=copy_link Considered Trello but chose Notion, which offers board, calendar and timeline views in one place. - GitHub: private repository for code and project files. Github Repo Link : https://github.com/sutin1215/grounded-university-support-assistant - Overleaf / LaTeX: HWU dissertation template for the D1 report. - Identified for the build, not yet downloaded or tested (pilot starts Week 5): Python, Streamlit, ChromaDB, BM25 (rank_bm25), sentence-transformers, scikit-learn, SQLite, pytest. - No failed attempts to report yet. |
| Other work carried out | - Chose and agreed the project topic (Week 1); reconsidered it and refined the title and scope (Week 3). - Wrote a project blueprint (v0.1): problem, research questions, aim and objectives, success criteria, scope tiers, system design, four-system comparison, evaluation design, risks and timeline. - Studied the course rubrics, past dissertations and ethics documents to align the plan with the marking criteria. - Prepared a plain-language summary and short presentation of the idea for my supervisor. - Wrote the project title and description for the university project system. - Planned Semester 1 week by week (Weeks 3 to 11) with deadlines for ethics, D1 and D2. |
| Plan the next 2 to 3 weeks | Week 4 (5 to 9 Oct) - Reading list of 8 to 10 papers (RAG, hallucination, abstention, educational chatbots, RAG evaluation) with notes. - List of official HWUM documents I can use, with licence and permission notes. - Draft the D1 Introduction; outline the ethics application. Week 5 (12 to 16 Oct) - Pilot: ingest a few documents, build the FAQ baseline (S1) and a first retrieval demo. - Write 20 to 30 pilot questions with gold answers. - Start the ethics form with information sheet, consent form and questionnaire. Week 6 (19 to 23 Oct) - Pilot comparison of plain LLM (S2) vs RAG (S3) with first numbers. - Send the ethics draft to my supervisor by 19 Oct; draft the Background Research section. |
| Overall reflection | This first entry covers Weeks 1 to 3. The main challenge was doubting whether this topic matched my interest in machine learning. I worked through it by brainstorming and talking it over with my supervisor, then reshaped the project around the parts I find most interesting: confidence estimation, baselines and statistical evaluation. This made me more committed to it. There was no previous plan to compare against. The Week 3 targets (agree the scope, set up project management, plan the semester) were met. No technical or literature work has been done yet; that starts in Weeks 4 and 5 as planned. The main risk I am watching is access to enough official documents, which I will raise and track. Direction: on track for the ethics deadline (30 Oct) and D1/D2 (26 Nov). |
| Additional section, if needed | None this time. |